EcoSphere ESG Management Platform

3-Member Hour-by-Hour Development, Branch Push & Main Merge Plan

Purpose: Three members work in parallel on separate branches while Piyusha integrates tested progress into main every hour.

# 1. Branch Structure & Ownership

| Member | Branch | Ownership | Main-branch responsibility |
| --- | --- | --- | --- |
| Piyusha / Member 1 | feature/environment-core | Core integration, Environmental, ESG scoring, shared dashboard | Integration owner; merges tested work |
| Member 2 | feature/social-gamification | Social, CSR, participation, challenges, XP, badges, rewards, leaderboard | Push own branch only |
| Member 3 | feature/governance-reports | Governance, policies, audits, compliance, notifications, reports/settings | Push own branch only |

# 2. Standard Workflow Every Hour

☐ First 45 minutes: Implement the assigned feature on your own branch.

☐ Next 10 minutes: Test, fix obvious errors, commit and push your branch.

☐ Last 5 minutes: Piyusha merges completed work into main, runs an integration test and pushes main.

☐ Start of next hour: Every member merges the latest main into their own branch.

☐ Branches are not folders. Everyone works in the same frontend/ and backend/ project structure.

# 3. Hour-by-Hour Execution Plan

## Hour 1 – Foundation & Module Skeletons

| Owner | What must be completed and pushed |
| --- | --- |
| ☐ Piyusha / Environment-Core | Verify app shell, routing, API client, backend health and DB connection. Add Department foundation and Environmental route structure. |
| ☐ Member 2 / Social-Gamification | Create Category foundation plus CSR Activity and Gamification route/page/model skeletons. |
| ☐ Member 3 / Governance-Reports | Create Governance route/page/model skeletons for Policy, Audit and Reports. |
| ☐ MAIN MERGE BY PIYUSHA | Merge shared foundation and non-conflicting module skeletons. Verify frontend and backend run. |

Suggested commit messages:

☐ feat(environment): add department and environmental module foundation

☐ feat(social): add social and gamification module foundation

☐ feat(governance): add governance and reports module foundation

## Hour 2 – Master Data & Core CRUD

| Owner | What must be completed and pushed |
| --- | --- |
| ☐ Piyusha / Environment-Core | Implement Departments CRUD and Emission Factors CRUD with frontend forms/list views and backend APIs. |
| ☐ Member 2 / Social-Gamification | Implement Categories CRUD and CSR Activities CRUD. |
| ☐ Member 3 / Governance-Reports | Implement ESG Policies CRUD and Policy Acknowledgement foundation. |
| ☐ MAIN MERGE BY PIYUSHA | Merge Departments, Emission Factors, Categories, CSR Activities and Policies; test routes/APIs. |

Suggested commit messages:

☐ feat(environment): implement departments and emission factors CRUD

☐ feat(social): implement categories and CSR activities CRUD

☐ feat(governance): implement policies and acknowledgement foundation

## Hour 3 – Main Transaction Flows

| Owner | What must be completed and pushed |
| --- | --- |
| ☐ Piyusha / Environment-Core | Implement Carbon Transactions and emission calculation logic using activity data × emission factor. |
| ☐ Member 2 / Social-Gamification | Implement Employee Participation for CSR with proof, approval status, points and completion date. |
| ☐ Member 3 / Governance-Reports | Implement Audits CRUD and Compliance Issues CRUD with owner, severity, due date and status. |
| ☐ MAIN MERGE BY PIYUSHA | Merge carbon, CSR participation and audit/compliance workflows. |

Suggested commit messages:

☐ feat(environment): implement carbon transactions and emission calculation

☐ feat(social): implement CSR employee participation workflow

☐ feat(governance): implement audits and compliance issues

## Hour 4 – Goals, Challenges & Governance Rules

| Owner | What must be completed and pushed |
| --- | --- |
| ☐ Piyusha / Environment-Core | Implement Product ESG Profile and Environmental Goals with progress tracking. |
| ☐ Member 2 / Social-Gamification | Implement Challenges lifecycle: Draft → Active → Under Review → Completed, with Archived allowed; add Challenge Participation and proof. |
| ☐ Member 3 / Governance-Reports | Complete Policy Acknowledgements and overdue Compliance Issue flagging. |
| ☐ MAIN MERGE BY PIYUSHA | Merge goals/products, challenge lifecycle and governance rule completion. |

Suggested commit messages:

☐ feat(environment): add product ESG profiles and sustainability goals

☐ feat(gamification): implement challenges and participation lifecycle

☐ feat(governance): complete acknowledgements and overdue issue tracking

## Hour 5 – Scores, XP, Badges & Notifications

| Owner | What must be completed and pushed |
| --- | --- |
| ☐ Piyusha / Environment-Core | Implement Environmental score calculation and department environmental dashboard metrics. |
| ☐ Member 2 / Social-Gamification | Implement XP awarding and Badge auto-award using configurable unlock rules. |
| ☐ Member 3 / Governance-Reports | Implement notification foundation for compliance issues, approval decisions, policy reminders and badge unlocks. |
| ☐ MAIN MERGE BY PIYUSHA | Merge scoring, XP/badges and notifications; test cross-module events. |

Suggested commit messages:

☐ feat(environment): implement environmental scoring and dashboard metrics

☐ feat(gamification): implement XP and automatic badge awards

☐ feat(notifications): implement required notification events

## Hour 6 – Full ESG Engine & Rewards

| Owner | What must be completed and pushed |
| --- | --- |
| ☐ Piyusha / Environment-Core | Implement Department Score aggregation and configurable overall ESG weighting (default E 40%, S 30%, G 30%). |
| ☐ Member 2 / Social-Gamification | Implement Rewards catalog and redemption with stock check, points check, deduction and redemption record. |
| ☐ Member 3 / Governance-Reports | Implement Governance score and Notification Settings. |
| ☐ MAIN MERGE BY PIYUSHA | Merge overall ESG scoring, rewards and governance/settings. |

Suggested commit messages:

☐ feat(esg): implement department and overall weighted ESG scoring

☐ feat(gamification): implement reward catalog and redemption

☐ feat(governance): add governance scoring and notification settings

## Hour 7 – Dashboards, Social Metrics & Standard Reports

| Owner | What must be completed and pushed |
| --- | --- |
| ☐ Piyusha / Environment-Core | Build Environmental dashboard visualizations and overall ESG summary cards. |
| ☐ Member 2 / Social-Gamification | Implement leaderboard, diversity metrics, training completion and social dashboard metrics. |
| ☐ Member 3 / Governance-Reports | Implement Environmental, Social, Governance and ESG Summary reports with common filters. |
| ☐ MAIN MERGE BY PIYUSHA | Merge dashboards, social metrics, leaderboard and four standard reports. |

Suggested commit messages:

☐ feat(dashboard): add environmental and overall ESG visualizations

☐ feat(social): add leaderboard diversity and training metrics

☐ feat(reports): implement standard ESG reports and filters

## Hour 8 – Mandatory Rules & Custom Reports

| Owner | What must be completed and pushed |
| --- | --- |
| ☐ Piyusha / Environment-Core | Implement Auto Emission Calculation toggle and mock linked Purchase/Manufacturing/Expense/Fleet records feeding Carbon Transactions. |
| ☐ Member 2 / Social-Gamification | Implement Evidence Requirement toggle for CSR approval; finalize badge auto-award and reward flows. |
| ☐ Member 3 / Governance-Reports | Implement Custom Report Builder with Department, Date Range, Module, Employee, Challenge and ESG Category filters plus PDF/Excel/CSV export. |
| ☐ MAIN MERGE BY PIYUSHA | Merge all remaining mandatory business rules and report exports. |

Suggested commit messages:

☐ feat(environment): add automatic emissions and operational data integration

☐ feat(social): enforce evidence requirement and finalize gamification rules

☐ feat(reports): add custom report builder and exports

## Hour 9 – Integration & End-to-End Testing

| Owner | What must be completed and pushed |
| --- | --- |
| ☐ Piyusha / Environment-Core | Fix integration issues, responsive layout, ESG score consistency and environmental end-to-end flow. |
| ☐ Member 2 / Social-Gamification | Test CSR → approval → points and Challenge → proof → approval → XP → badge → reward. |
| ☐ Member 3 / Governance-Reports | Test policy acknowledgement → audit → compliance issue → overdue notification; test reports/exports. |
| ☐ MAIN MERGE BY PIYUSHA | Merge only tested fixes. Run complete application smoke test. |

Suggested commit messages:

☐ fix(integration): stabilize ESG calculations and responsive UI

☐ fix(social): stabilize employee and gamification workflows

☐ fix(governance): stabilize governance notifications and reports

## Hour 10 – Final Stabilization & Demo Readiness

| Owner | What must be completed and pushed |
| --- | --- |
| ☐ Piyusha / Environment-Core | Fix critical integration bugs, verify dashboard totals and seed/demo data consistency. |
| ☐ Member 2 / Social-Gamification | Polish social/gamification UX, empty states and demo scenarios. |
| ☐ Member 3 / Governance-Reports | Verify exports, filters, settings, notifications and governance edge cases. |
| ☐ MAIN MERGE BY PIYUSHA | Merge final tested release candidate and push stable main. |

Suggested commit messages:

☐ fix(release): finalize integration and demo data

☐ fix(release): polish social and gamification experience

☐ fix(release): finalize governance reports and settings

# 4. Exact Git Commands

Each member at the end of the hour:

git status
git add .
git commit -m "YOUR HOURLY COMMIT MESSAGE"
git push origin YOUR-BRANCH

Piyusha after everyone confirms their push:

git checkout main
git pull origin main
git merge feature/environment-core
git merge feature/social-gamification
git merge feature/governance-reports

# Run and test the application
git push origin main

Every member at the start of the next hour:

git checkout YOUR-BRANCH
git pull origin YOUR-BRANCH
git merge main
# Resolve conflicts before starting new work

# 5. Conflict-Avoidance Rules

☐ Only Piyusha merges into main during hourly integration.

☐ Do not have multiple members edit App.jsx, Sidebar, shared routing or global CSS simultaneously without coordination.

☐ Announce shared-file changes in the team chat before editing.

☐ Keep module-specific models, controllers, routes, pages and components clearly separated.

☐ Never use git push --force on main.

☐ Never merge code with unresolved errors.

☐ Sync main after every hourly merge.

☐ Do not merge unfinished experimental code merely to show activity.

# 6. Mandatory Scope Checklist

☐ Departments and Categories management

☐ Emission Factors and Carbon Transactions

☐ Product ESG Profiles and Environmental Goals

☐ Auto Emission Calculation from linked operational data

☐ CSR Activities and Employee Participation

☐ Diversity Metrics and Training Completion

☐ ESG Policies and Policy Acknowledgements

☐ Audits and Compliance Issues with Owner, Due Date and overdue flag

☐ Challenges with full lifecycle and Challenge Participation

☐ XP, automatic Badges, Rewards redemption and Leaderboards

☐ Required notifications and configurable Notification Settings

☐ Evidence Requirement configuration

☐ Department ESG scores and configurable weighted overall ESG score

☐ Environmental, Social, Governance and ESG Summary Reports

☐ Custom Report Builder with required filters

☐ PDF, Excel and CSV export

☐ Responsive interface and end-to-end testing

# 7. Final Hourly Rule

A branch push alone is not integrated progress. The hour is complete only after the feature is tested, merged into main, the combined application still runs, and main is pushed successfully.